VITAL SUITE

Complete System Architecture & Audit Report

Personal Trainers Dubai (PTD) Intelligence Platform

| Date: | February 12, 2026 |
| --- | --- |
| Version: | 3.0 (Post-Audit) |
| System Health: | 6.5 / 10 |
| Fixes Applied: | 23 code fixes + 4 migrations |

# Table of Contents

# 1. Executive Summary

Vital Suite is an AI-powered intelligence platform for Personal Trainers Dubai (PTD). It integrates HubSpot CRM, Facebook Ads, Stripe payments, CallGear telephony, and WhatsApp (via AISensy) into a unified dashboard that tracks the complete customer journey from ad impression to revenue.

The core question the system must answer: "Which Facebook ad is making me money?"

A forensic audit across 3 sessions identified 28 data pipeline gaps. 23 code fixes and 4 database migrations have been applied. The system health improved from 4/10 to 6.5/10. The remaining critical gap is connecting Stripe payments to contacts, which would close the full attribution chain.

## 1.1 System at a Glance

| Component | Detail |
| --- | --- |
| Frontend | React 19 + TypeScript + Vite + Tailwind CSS + shadcn/ui |
| Backend | 146 Supabase Edge Functions (Deno/TypeScript) |
| Database | Supabase PostgreSQL (100+ tables, pgvector, pg_cron) |
| AI Models | Gemini 3.0 Flash (primary), Claude (secondary), LangSmith tracing |
| Hosting | Vercel (frontend + API routes) + Supabase (DB + Edge Functions) |
| Integrations | HubSpot, Stripe, Facebook Ads, CallGear, AnyTrack, AISensy, Calendly |
| Routes | 45 frontend pages across 4 navigation groups |
| Currency | AED (UAE Dirham) |

## 1.2 System Health Scorecard

| Dimension | Score | Notes |
| --- | --- | --- |
| Data Collection | 8/10 | All external APIs connected and syncing |
| Data Connections | 4/10 | Stripe orphaned, call attribution fragile |
| Frontend Alignment | 9.5/10 | 1 missing field (CPO in daily_business_metrics) |
| Security Posture | 5/10 | Auth weak, webhooks unverified |
| Agent Intelligence | 8/10 | 50+ agents, good shared modules |
| Overall | 6.5/10 | Up from 4/10 after 23 fixes |

# 2. Architecture Overview

## 2.1 Frontend Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Framework | React 19.2.3 + React Router v6 | SPA with 45 routes |
| Build | Vite 5.4.19 + TypeScript 5.8.3 | Fast builds, type safety |
| State | React Query (TanStack) 5.83.0 | Server state + cache |
| UI | shadcn/ui + Radix + Tailwind 3.4 | Component library + styling |
| Charts | Recharts 2.15.4 | Data visualization |
| Monitoring | Sentry + PostHog + Vercel Analytics | Errors, analytics, performance |
| Forms | React Hook Form + Zod | Validation & form state |

## 2.2 Navigation Groups (45 Routes)

| Group | Pages |
| --- | --- |
| Commercial (5) | Executive Dashboard, Marketing Intelligence, Deep Intel, Money Map, Stripe |
| Intelligence (9) | Sales Pipeline, HubSpot Analyzer, Setters Activity, Yesterday Bookings, Call Tracking, Leaderboard, AI Advisor, AI Dev Console, Global Brain |
| System (9) | Operations, War Room, Audit Trail, Observability, Master Control, Edge Functions, Skills Matrix, Reconciliation, Attribution |
| Data (5) | Clients, Coaches, Interventions, Analytics, Overview |

## 2.3 Key Custom Hooks

| Hook | Purpose |
| --- | --- |
| useDedupedQuery() | Prevents duplicate concurrent React Query requests |
| usePeriodComparison() | Computed period-over-period metric deltas (replaces hardcoded) |
| useRealtimeHealthScores() | Supabase real-time subscription for live health updates |
| useAdvancedBI() | Fetches advanced BI suite data from edge function |
| useCEOData() | Executive dashboard aggregate metrics |
| useSyncLock() | Mutex lock preventing concurrent HubSpot sync operations |

# 3. Database Schema (100+ Tables)

## 3.1 Table Categories

| Category | Count | Key Tables |
| --- | --- | --- |
| Core Business | 10 | contacts, leads, deals, appointments, call_records, staff |
| Health & Performance | 11 | client_health_scores, health_scores, churn_patterns, coach_performance |
| Financial (Stripe) | 13 | stripe_transactions, stripe_subscriptions, stripe_invoices, stripe_fraud_alerts |
| Marketing | 17 | facebook_ads_insights, attribution_events, funnel_metrics, loss_analysis |
| AI Agents | 22 | agent_knowledge (pgvector), agent_decisions, org_memory_kv, reasoning_traces |
| System | 6+ | sync_logs, sync_errors, sync_queue, system_settings |

## 3.2 Critical Foreign Key Relationships

| From | To |
| --- | --- |
| deals.contact_id | contacts.id (UUID) |
| appointments.contact_id | contacts.id (UUID) |
| call_records.contact_id | contacts.id (UUID) |
| enhanced_leads.lead_id | leads.id (UUID) |
| attribution_events.email | contacts.email (implicit join) |
| stripe_transactions.contact_id | MISSING - payments can't link to contacts |

## 3.3 Key Database Views

| View | Purpose |
| --- | --- |
| revenue_genome_7d | 7-day ad performance: spend, leads, assessments, revenue, ROAS per ad |
| assessment_truth_matrix | Cross-references HubSpot stage vs AWS attendance vs health scores |
| source_discrepancy_matrix | Compares FB-reported vs AnyTrack vs Supabase lead counts per campaign |
| company_health_aggregates | Aggregate health statistics: avg, median, zone distribution |

# 4. Critical Data Flows

Five core data flows power the attribution pipeline. Each is assessed for completeness and reliability.

## 4.1 Flow Summary

| # | Flow | Status | Risk |
| --- | --- | --- | --- |
| 1 | Facebook Ads API -> facebook_ads_insights -> Dashboard | WORKING | LOW |
| 2 | HubSpot Contact/Deal -> contacts/deals tables -> Funnel | WORKING | MEDIUM |
| 3 | Stripe Payment -> stripe_transactions -> Revenue (NO contact FK) | BROKEN | CRITICAL |
| 4 | WhatsApp -> Lisa AI -> conversation_intelligence -> HubSpot | WORKING | LOW |
| 5 | CallGear -> call_records -> contact (may be NULL) | FRAGILE | HIGH |

### 4.2 Flow 1: Facebook Ads -> Dashboard

Facebook Ads API is polled by fetch-facebook-insights edge function. Data stored in facebook_ads_insights table with campaign_id, adset_id, ad_id, spend, impressions, clicks, ctr, cpc, cpm, reach, leads, roas, and purchase_value. Frontend components (VisualDNA, KPIGrid, MarketingIntelligence) consume this via the business-intelligence-dashboard edge function.

Status: Fully operational after adding campaign_id, adset_id, purchase_value columns.

### 4.3 Flow 2: HubSpot -> CRM Pipeline

Contacts and deals sync via hubspot-webhook (real-time) and sync-hubspot-to-supabase (batch). Deals link to contacts via contact_id UUID FK. The 12-stage PTD funnel tracks: Lead Created -> Assessment Booked -> Assessment Completed -> Booking Process -> Package Selected -> Decision Maker -> Payment Pending -> Onboarding -> Closed Won/Lost/Hold.

Status: Working. All 4 deal sync paths (main sync, webhook, single-deal, backfill) now include owner_name.

### 4.4 Flow 3: Stripe -> Revenue (BROKEN)

Stripe webhook processes payment events and stores in stripe_transactions. However, stripe_transactions has NO contact_id or deal_id foreign key. Payments cannot be attributed back to contacts, deals, or ads. This is the single biggest gap preventing the answer to "Which ad is making me money?"

Status: CRITICAL - Revenue attribution chain completely broken at Stripe.

### 4.5 Flow 4: WhatsApp AI (Lisa)

AISensy webhook triggers ptd-agent-gemini (Lisa). 10-step pipeline: Webhook -> HubSpot lookup -> Chat history -> Conversation intelligence (memory) -> Sentiment analysis -> AI prompt construction -> Tool execution -> Response humanization (AntiRobot) -> Multi-bubble delivery -> Background sync (memory + HubSpot notes).

Status: Fully operational with 15-transform humanization and bot_paused safety check.

### 4.6 Flow 5: CallGear -> Attribution

Calls arrive via HubSpot engagement webhook. sync-single-call resolves the associated HubSpot contact to a Supabase contacts.id UUID. However, if the contact hasn't been synced to Supabase yet, contact_id is NULL and the call is orphaned. No retry logic exists. Ad attribution requires a 4-table join (call_records -> contacts -> attribution_events -> facebook_ads_insights) with no view implementing it.

Status: FRAGILE - contact_id may be NULL, no ad attribution path.

# 5. Agent Intelligence Layer

## 5.1 Agent Categories (146 Edge Functions)

| Category | Count | Key Functions |
| --- | --- | --- |
| Intelligence | 48 | health-calculator, churn-predictor, anomaly-detector, marketing-loss-analyst |
| Data Sync | 28 | sync-hubspot-to-supabase, fetch-facebook-insights, stripe-webhook |
| Utility | 30 | data-quality, backup-status, generate-embeddings |
| API / Webhook | 23 | hubspot-webhook, anytrack-webhook, calendly-webhook, stripe-webhook |
| Cron | 10 | daily-report, health-calculator (9AM), stripe-forensics (2AM) |
| Orchestrator | 8 | super-agent-orchestrator, agent-orchestrator, aisensy-orchestrator |

## 5.2 Key AI Personas

| Persona | Function | Role |
| --- | --- | --- |
| LISA | ptd-agent-gemini | WhatsApp frontline AI - lead nurturing, booking, objection handling |
| ATLAS | ptd-agent-atlas | Executive advisor - strategic insights, forecasting, CEO briefings |
| CEO Master | ai-ceo-master | 5-persona system: Strategist, Analyst, Advisor, Reviewer, Executor |

## 5.3 Shared Infrastructure Modules

| Module | Purpose |
| --- | --- |
| auth-middleware.ts | JWT presence check on requests (85/143 functions) |
| error-handler.ts | Standardized error handling with ErrorCode enum |
| rate-limiter.ts | In-memory rate limiting (8/143 functions only) |
| observability.ts | withTracing() wrapper + structuredLog() |
| api-response.ts | apiSuccess(), apiError(), apiCorsPreFlight() helpers |
| anti-robot.ts | 15-transform WhatsApp message humanizer |
| unified-ai-client.ts | Gemini/Claude abstraction with 3-tier fallback |

# 6. Security Audit

## 6.1 OWASP Assessment

| Category | Score | Finding |
| --- | --- | --- |
| SQL Injection | 10/10 | All queries parameterized via Supabase client |
| Secret Management | 9/10 | All via Deno.env.get(), 1 hardcoded identifier |
| Error Handling | 9/10 | Standardized handleError() across functions |
| CORS | 8/10 | All handle OPTIONS, but wildcard origin (*) |
| Authentication | 5/10 | 85/143 have verifyAuth() but it only checks header presence, not JWT validity |
| Webhook Signatures | 4/10 | Only Stripe verified; HubSpot commented out; AnyTrack/Calendly none |
| Rate Limiting | 2/10 | Only 8/143 functions, in-memory only (resets per isolate) |

## 6.2 Critical Security Vulnerabilities

- Unverified webhooks: anytrack-webhook and calendly-webhook accept any payload without signature verification. An attacker could inject fake attribution events.

- HubSpot signature bypass: hubspot-webhook has signature verification code but it's commented out with a warning log only.

- Weak auth middleware: verifyAuth() checks for Authorization header presence but does not validate JWT format, expiry, or claims.

- Ephemeral rate limiting: Rate limits stored in-memory per Deno isolate. Each cold start resets counters. Only 8 functions protected.

# 7. Frontend-Backend Alignment

Analysis of whether frontend components receive the data they expect from backend queries and edge functions.

## 7.1 Alignment by Component

| Component | Fields | Status | Notes |
| --- | --- | --- | --- |
| KPIGrid | 11/12 | PARTIAL | cpo missing from daily_business_metrics |
| VisualDNA | 10/10 | ALIGNED | All fields present in facebook_ads_insights |
| CampaignMoneyMap | 9/9 | ALIGNED | CPL/CPO computed on frontend from RPC data |
| MarketingIntelligence | All zones | ALIGNED | 4 zones fully covered by BI edge function |
| SalesPipeline | All fields | ALIGNED | deals + contacts via HubSpot sync |
| Clients / Health | All fields | ALIGNED | client_health_scores table matches expectations |

## 7.2 Data Source Maturity Ratings

| Data Source | Audit Rating | Actual | Verdict |
| --- | --- | --- | --- |
| HubSpot CRM | 9/10 | 9/10 | Match |
| Meta/Facebook Ads | 8/10 | 8/10 | Match |
| Stripe | 8/10 | 8/10 | Match |
| CallGear | 7/10 | 7/10 | Match |
| AnyTrack | 7/10 | 7/10 | Match |
| Ad Creative Analysis | 7/10 | 6/10 | Slightly generous |
| Google Analytics | 0/10 | 0/10 | Not built |
| Pixel/CAPI | 5/10 | 5/10 | Partial |

# 8. Fixes Applied (23 Total)

## 8.1 Session 1: Attribution Pipeline (Fixes 1-15)

| # | Fix | File Changed |
| --- | --- | --- |
| 1 | VisualDNA ROAS=0 | src/components/dashboard/VisualDNA.tsx |
| 2 | FB Insights missing fields | supabase/functions/fetch-facebook-insights/index.ts |
| 3 | Data-reconciler duplicate vars | supabase/functions/data-reconciler/index.ts |
| 4 | AnyTrack fb_ad_id never populated | supabase/functions/anytrack-webhook/index.ts |
| 5 | CPL/CPO computation | src/pages/CampaignMoneyMap.tsx |
| 6 | CPL/CPO table columns | src/pages/CampaignMoneyMap.tsx |
| 7 | Funnel stage CPL/CPO | supabase/functions/funnel-stage-tracker/index.ts |
| 8 | KPIGrid CPL/CPO cards | src/components/dashboard/KPIGrid.tsx |

## 8.2 Session 2: Cross-Check Fixes (Fixes 16-23)

| # | Fix | File Changed |
| --- | --- | --- |
| 16 | funnel_metrics cpl/cpo columns | migrations/20260212000001_add_cpl_cpo.sql |
| 17 | CREATE facebook_ads_insights table | migrations/20260212000002_create_facebook_ads_insights.sql |
| 18 | CREATE attribution_events table | migrations/20260212000003_create_attribution_events.sql |
| 19 | sync_logs missing columns | migrations/20260212000004_fix_sync_logs_columns.sql |
| 20 | sync-single-deal owner_name | supabase/functions/sync-single-deal/index.ts |
| 21 | backfill-deals-history owner_name | supabase/functions/backfill-deals-history/index.ts |
| 22 | hubspot-webhook owner_name | supabase/functions/hubspot-webhook/index.ts |
| 23 | marketing-stress-test contact_id | supabase/functions/marketing-stress-test/index.ts |

# 9. Remaining Critical Gaps

| # | Gap | Severity | Impact |
| --- | --- | --- | --- |
| 1 | stripe_transactions has NO contact_id FK | CRITICAL | Revenue can't be attributed to contacts/deals/ads |
| 2 | Call -> Ad attribution requires 4-table join (no view) | HIGH | Can't answer: which ad generated this call? |
| 3 | call_records.contact_id can be NULL (sync lag) | HIGH | Orphaned calls lose all attribution |
| 4 | Some views join on hubspot_contact_id vs contact_id | MEDIUM | Inconsistent results across old/new queries |
| 5 | Webhook signature verification incomplete | HIGH | AnyTrack/Calendly accept any payload |
| 6 | Rate limiting on 8/143 functions only | MEDIUM | DDoS/abuse exposure on 135 unprotected endpoints |
| 7 | daily_business_metrics missing cost_per_opportunity | LOW | KPIGrid CPO card shows undefined |

## 9.1 Recommended Priority Actions

- Add contact_id FK to stripe_transactions - Map Stripe customer_id to contacts via email match. This single change closes the entire revenue attribution chain.

- Create calls_with_attribution view - JOIN call_records -> contacts -> attribution_events -> facebook_ads_insights. Enables call-to-ad reporting.

- Add retry logic for contact resolution - When sync-single-call can't find contact, queue for retry instead of setting NULL.

- Enable webhook signature verification - Uncomment HubSpot verification. Add HMAC verification to AnyTrack and Calendly webhooks.

- Strengthen auth middleware - verifyAuth() should validate JWT format, expiry, and claims, not just header presence.

# 10. Deployment Architecture

| Component | Platform | Trigger | URL / Ref |
| --- | --- | --- | --- |
| Frontend SPA | Vercel | Git push to main | client-vital-suite.vercel.app |
| Edge Functions | Supabase | GitHub Actions | ztjndilxurtsfqdsvfds |
| Database | Supabase PG | Migrations via CLI | ap-south-1 |
| Cron Jobs | pg_cron | Scheduled | Health 9AM, BI 3AM |
| API Routes | Vercel Serverless | On-demand | 15+ routes in /api/* |

## 10.1 CI/CD Workflows

| Workflow | Purpose |
| --- | --- |
| deploy-supabase.yml | Deploy edge functions on push to main (supabase/functions/** changes) |
| ai-code-deploy.yml | AI-generated code: TypeScript check, ESLint, build test, then commit + push |
| deploy-hubspot.yml | HubSpot sync triggers |
| orchestrate-agents.yml | Agent orchestration pipeline |

--- End of Report ---

Generated by Claude Code | February 2026